# Harriett

## Phase 2+3: The Pilot Through Full Office Rollout

Prepared for: Wilson Moore and Tanner Ashcraft, Pritchett-Moore Real Estate Prepared by: Prairie Dog Labs Date: July 2, 2026

## At a Glance

| What you get | A working AI assistant for your 5 pilot agents, scaled to the full office, plus voice, dotloop integration, and office-wide AI enablement |
| --- | --- |
| Investment | $52,100 (Phase 1 fee credited in full, see below) |
| Timeline | 4 months |
| Payment schedule | 4 monthly payments of $13,025 |

You’ve already completed Phase 1 and the pilot validation phase on real deals. This proposal combines what were originally Phase 2 and Phase 3 into a single engagement, so there is one build, one timeline, and one investment instead of two separate phases and two separate decisions.

## 1. Investment

| Item | Amount |
| --- | --- |
| Combined scope, full price | $59,300 |
| Phase 1 investment, credited in full | -$7,200 |
| Total due | $52,100 |

Your total investment across the entire engagement, Phase 1 through full office rollout, is $59,300. Because your Phase 1 investment and pilot are already complete, that amount is credited against this phase rather than billed twice.

### Payment schedule

| Payment | Amount | Due |
| --- | --- | --- |
| 1 | $13,025 | At signing |
| 2 | $13,025 | Start of month 2 |
| 3 | $13,025 | Start of month 3 |
| 4 | $13,025 | Start of month 4 |

### Recurring costs (start once the pilot is live)

| Item | Cost |
| --- | --- |
| Operating costs (LLM, hosting, SMS), pass-through | $750/month |
| AI Office Hours retainer (optional, cancel any time) | $1,500/month |

## 2. What’s Included

### The technical build

- Microsoft 365 integration per opted-in agent (inbox, calendar, contacts)

- Per-agent training interface where each agent teaches Harriett their preferences, tone, and vendors

- Per-agent memory so Harriett remembers each agent’s people and style across deals

- Five workflows live: marketing materials, photo coordination, document drafting, inspection coordination, closing coordination

- Text and email outbound through Twilio direct, with A2P 10DLC registration in your business name

- Broker approval queue on every consumer-facing message before it sends

- Lightweight CRM built in for agents without one

- Alabama-specific form awareness and RECAD-compliant message templates

- Consent capture and a complete audit trail

- Admin dashboard for you and Tanner

- Inbound voice: a dedicated Harriett phone number agents can call to dictate deals, request help, or ask questions on the go

- Outbound voice to vendors only (inspectors, photographers, title companies), with AI disclosure built in. No outbound voice to consumers, by design

- Full office rollout beyond the original pilot group

- Dotloop integration for real-time, automatic deal detection

### The AI Enablement bundle

- Custom Claude Projects for Wilson: configured with brokerage data, brand voice, recruiting templates, and financial workflows, with a 1-hour personal training session

- Custom Claude Projects for Tanner: the same approach, customized for his role

- Pilot agent AI training workshop: a 90-minute group session on prompt fundamentals and daily-use cases beyond Harriett

- Pilot agent starter prompt library: 15 pre-built prompts for listing descriptions, follow-ups, market analysis, and social posts

- AI Usage Policy and Compliance Framework: a written policy on responsible AI use, data privacy, and escalation paths

- Prompt library expanded office-wide: 30+ prompts for the full team

- Year 1 Quarterly Business Reviews: 4 sessions across the year to review metrics and identify new opportunities

- Agent AI Training Workshop Series: 4 workshops, about 60 minutes each, open to every opted-in agent

### In-person time

Two trips to Huntsville, both absorbed into the investment above. One early in the engagement for discovery, Claude Project setup, and meeting the pilot agents in person. One at office-wide rollout for the launch kickoff, the first AI training workshop, and dotloop go-live.

## 3. On Dotloop Timing

We know your dotloop migration date isn’t locked in yet. Rather than hold up this engagement waiting on that, we’ve built a 4-month window that gives us room to land the dotloop integration if migration happens in time. If it doesn’t, that’s fine: we will still deliver the dotloop integration whenever your migration happens, at no additional cost. It’s part of this engagement either way.

## 4. Timeline

| Month | What happens |
| --- | --- |
| 1 | Full office rollout begins, Custom Claude Projects setup for Wilson and Tanner, voice build starts |
| 2 | Voice live, inspection and closing workflows live, agent training workshops begin |
| 3 | Dotloop integration (if migration has occurred), continued office-wide onboarding |
| 4 | Full build complete, all five workflows live office-wide, AI Enablement bundle delivered |

## 5. Next Steps

- Review this proposal and flag anything that doesn’t match what you’re expecting

- Sign and submit the first payment to lock in a start date

- We begin within two weeks of signing

Thanks again, Wilson and Tanner. Looking forward to bringing Harriett to the whole office.

Prepared by Prairie Dog Labs. Contact: matt@pdlabs.xyz